# Phase 1 — Foundation

# ⏳ React Query setup        ← needed by ALL pages

# ⏳ Navbar                   ← needed by ALL pages

# Phase 2 — Feed (Home)

# ⏳ PostCard component        ← needed by Feed

# ⏳ Feed page                 ← uses PostCard + React Query

# Phase 3 — Reading

# ⏳ Post detail page          ← uses React Query

# Phase 4 — Writing

# ⏳ Tiptap editor             ← needed by Create post

# ⏳ Tags input                ← needed by Create post

# ⏳ Cover image upload        ← needed by Create post

# ⏳ Create post page          ← uses all above

# Phase 5 — Social

# ⏳ Profile page              ← see a user

# ⏳ Like / save mutations     ← buttons on PostCard & detail

# ⏳ Loading skeletons         ← polish

# ⏳ Toast notifications       ← polish

# Phase 6 — Deploy

# ⏳ Backend → Railway

# ⏳ Frontend → VercelFull Backend Build Plan

Phase 1: Foundation ✅ (DONE)

- Project setup, TypeScript, Prisma

- Database schema (all 10 models)

- Server running with error handling

Phase 2: Authentication (CURRENT - Next 2-3 hours)

Files we'll create:

- services/auth.service.ts - Password hashing, token generation, login/register logic

- controllers/auth.controller.ts - Handle HTTP requests for auth endpoints

- routes/auth.routes.ts - Define POST /register, /login, /refresh, /logout

- middleware/auth.middleware.ts - Protect routes (verify JWT)

- Input validation for email/password

What you'll be able to do after:

- Users can register/login

- Get access + refresh tokens

- Protected routes (must be logged in)

Phase 3: User Management (After Auth)

Endpoints:

- GET /api/users/:id - Get user profile

- PATCH /api/users/me - Update own profile (bio, avatar)

- GET /api/users/:id/posts - Get user's posts

- Follow/unfollow system

Phase 4: Posts (Core Feature)

Endpoints:

- POST /api/posts - Create post (draft or published)

- GET /api/posts - List all published posts (pagination)

- GET /api/posts/:slug - Get single post by slug

- PATCH /api/posts/:id - Edit own post

- DELETE /api/posts/:id - Delete own post

- POST /api/posts/:id/like - Like/unlike

- POST /api/posts/:id/save - Save/unsave

Phase 5: Comments

Endpoints:

- POST /api/posts/:id/comments - Add comment

- POST /api/comments/:id/replies - Reply to comment (nested)

- DELETE /api/comments/:id - Delete own comment

Phase 6: Tags & Search

Endpoints:

- GET /api/tags - List all tags

- GET /api/tags/:slug/posts - Posts by tag

- GET /api/search?q=query - Search posts

Phase 7: Notifications (Optional)

Endpoints:

- GET /api/notifications - Get user's notifications

- PATCH /api/notifications/:id/read - Mark as read

Phase 8: Polish & Security

- Rate limiting

- Image upload (Cloudinary/S3)

- Better validation

- Testing

# Frontend Plan

✅ Completed So Far:

- Project setup (Vite + React + TypeScript + Tailwind)

- API client (lib/api.ts with axios + JWT interceptor)

- Auth store (Zustand with persist middleware)

- Basic login UI (working, no refresh needed)

🔄 Current Step:

Adding React Router + Pages structure

📋 Remaining Frontend Work:

Phase 1: Core Pages (2-3 days)

- ✅ Login page (done in basic form)

- ⏳ Register page

- ⏳ Feed page with posts list

- ⏳ Post detail page (single post + comments)

- ⏳ User profile page

Phase 2: React Query Integration (1-2 days)

- ⏳ Fetch posts (infinite scroll)

- ⏳ Create/edit post

- ⏳ Like/save mutations (optimistic updates)

- ⏳ Comments CRUD

Phase 3: Post Editor (2-3 days)

- ⏳ Rich text editor (Tiptap or Quill)

- ⏳ Tags input

- ⏳ Cover image upload

- ⏳ Draft/publish toggle

Phase 4: UI Components (1-2 days)

- ⏳ PostCard component

- ⏳ CommentThread (nested comments - HARD!)

- ⏳ FollowButton

- ⏳ Loading skeletons

- ⏳ Error boundaries

Phase 5: Polish (1-2 days)

- ⏳ Dark mode (theme store)

- ⏳ Toast notifications (success/error)

- ⏳ Form validation with Zod + React Hook Form

- ⏳ Search bar with debounce

- ⏳ Responsive design (mobile-friendly)

Phase 6: Deployment (1 day)

- ⏳ Deploy backend (Render.com or Railway)

- ⏳ Deploy frontend (Vercel or Netlify)

| Phase | Time | Status |
| --- | --- | --- |
| Backend (all 6 phases) | DONE | ✅ 100% |
| Frontend setup + auth | 1 day | ✅ 80% |
| Routing + pages | 1 day | 🔄 In progress |
| React Query + posts | 2 days | ⏳ Next |
| Post editor | 2-3 days | ⏳ |
| Comments UI | 1-2 days | ⏳ |
| Polish + deploy | 2 days | ⏳ |

- ⏳ Update .env with production URLs

🗺️ Full Roadmap

🔴 Right now (this session)

| # | Feature | Files |
| --- | --- | --- |
| 1 | Likes | like.api.ts, useLike.ts, update PostCard + PostPage |
| 2 | Reply to comment | Update CommentsSection.tsx |

🟡 Next session

| 5 | Delete/Edit post | EditPostPage.tsx + delete button on PostPage |
| --- | --- | --- |

🟢 After that

| # | Feature | Files |
| --- | --- | --- |
| 6 | Bookmarks | bookmark.api.ts, SavedPostsPage.tsx |
| 7 | Search | SearchPage.tsx |
| 8 | Tag page | TagPage.tsx |
| 9 | Notifications | NotificationsPage.tsx |
| 10 | Pagination | Feed, comments, profile posts |